# Team Project Plan

For the scope of this project, we mainly planned to use 7 weeks/milestones to finish, in total 105 working hours, which is 15 total working hours per week/milestone, and for each team member 5 working hours per week/milestone.

We are planning to use GitHub (<https://github.com/kaylaxzy/Big-Data-Practicum>)

to share code and Jira (<https://kaylaxu.atlassian.net/jira/software/projects/T2/boards/1/roadmap> )

to track our project process.

1. Week 1 - getting raw data source for salaries

Getting the raw data source for this project, preparing the whole plan and scope for the project and

1. Week 2 - compare data sources that we get
2. Week 3 - get online flatform ready for use
3. Week 4 - start to check on and apply different models
4. Week 5 - add performance measures
5. Week 6 - compare model performance
6. Week 7 - conclusion and visualization